# SMART RENTAL PLATFORM

TEST PLAN - PART A UNDER IEEE 829-2008

Scope: based on the Smart Rental Platform SRS, the Lab 4 Test Plan guide, and the current codebase.

| Field | Value |
| --- | --- |
| Document ID | TP-SMARTRENTAL-2026-001 |
| Project Name | Smart Rental Platform |
| System Version under Test | Current development build - June 2026 |
| Test Plan Version | 1.0 |
| Author | (Student name) |
| Created Date | 2026-06-12 |
| Review Date | 2026-06-12 |
| Status | Draft |
| Standard | IEEE 829-2008 Master Test Plan |

# 1. Test Plan Identifier

The identifier for this document is TP-SMARTRENTAL-2026-001. This plan applies to testing the current Smart Rental Platform development build, including the React/Vite frontend, ASP.NET Core Web API backend, and PostgreSQL database.

Document status: Draft. This document should be updated when the Contract/Deposit and Invoice/Payment scope is fully implemented in the codebase.

# 2. Introduction

The purpose of this test plan is to define the scope, strategy, environment, staffing, schedule, pass/fail criteria, and risks for testing Smart Rental Platform according to IEEE 829-2008.

Smart Rental Platform is a web-based rental management platform where landlords can publish rooming houses and rooms, tenants can search and view rental information, administrators can approve KYC and rooming house submissions, and the backend handles REST API business logic, JWT authentication, email OTP, file uploads, and eKYC integration.

The intended audience includes the QA/Test Lead, testers, developers, project manager, product owner, and academic reviewers.

Reference document: Smart Rental Platform SRS.

Reference document: Lab4_TestPlan.pdf - Part A guide based on IEEE 829-2008.

Current codebase: React/TypeScript/Vite client; ASP.NET Core 8 server; Entity Framework Core; PostgreSQL.

Related standards and references: IEEE 829-2008, OWASP Testing Guide, ISTQB Foundation Level.

# 3. Test Items

| Item ID | Test item | Version/Status | Mo ta/vi tri |
| --- | --- | --- | --- |
| TI-01 | Authentication & Session | Implemented | Register, verify email OTP, login, Google login, refresh token, logout, forgot/reset/change password; server Api/Auth, client features/auth. |
| TI-02 | Account/Profile/User session | Implemented | Current user, profile update, landlord eligibility, session list/revoke; server Api/Users, client profile. |
| TI-03 | KYC submission and approval | Implemented/Mock+Real provider options | User submits document/selfie, VNPT/mock eKYC, admin approve/reject/history; server Api/Kyc, Api/Admin/AdminKyc. |
| TI-04 | Rooming house onboarding/management | Implemented | Create draft, update basic info, amenities, images, legal document, submit for approval, lease policy, rules. |
| TI-05 | Room management | Implemented | Create/update rooms, images, amenities, price tiers, status, submit room. |
| TI-06 | Public search/detail | Implemented | Search/list/detail public rooming houses and room detail; client /search, public detail pages; public APIs. |
| TI-07 | Admin operations | Implemented | Admin dashboard, pending/public houses, KYC approval, rooming house approval, user list/detail, private media access. |
| TI-08 | Catalog/location/file services | Implemented | Amenities, administrative provinces/wards, address search/suggestion, image/PDF upload. |

# 4. Features to be Tested

| Requirement/Feature ID | Feature | Priority | Test focus |
| --- | --- | --- | --- |
| REQ-AUTH-001 | Account registration and email OTP verification | High | Validation, duplicate email, OTP expiry/resend, password hash, default role. |
| REQ-AUTH-002/003 | Local and Google login | High | JWT, refresh token, external login link, banned/locked user, redirect according to onboarding status. |
| REQ-AUTH-004/005 | Logout, logout-all, forgot/reset/change password | High | Token revoke, OTP reset, old session invalidation, password rules. |
| REQ-AUTH-007 | Profile and contact information update | High | Authorized access, validation, avatar/file reference, persistence. |
| REQ-AUTH-008 | KYC submission and approval | High | Upload document/selfie, eKYC result mapping, duplicate citizen hash, admin approve/reject, history. |
| REQ-PROP-001/007 | Rooming house creation, submission, and admin approval/rejection | High | Ownership, required fields, legal document, status transition, audit log. |
| REQ-PROP-002/003/004 | Room, amenities, images, and occupancy-based price tier management | High | CRUD, authorization, room status, price tier validation, image ordering. |
| REQ-PROP-005 | Lease policy and rooming house rules | Medium | Lease policy constraints, rule content, access control. |
| REQ-PROP-006 | Public search and listing | High | Keyword parser, location/amenity filters, pagination, public visibility, detail view. |
| NFR-SEC | Security and authorization | High | JWT required endpoints, role guard Admin, tenant/landlord isolation, no plain sensitive data. |
| NFR-COMPAT | UI responsive va cross-browser co ban | Medium | Chrome/Edge desktop, mobile width 360px, form layout, error display. |
| NFR-API | API contract va error handling | High | ApiResponse/ApiErrorResponse consistency, status code, validation messages. |

# 5. Features Not to be Tested

| Excluded feature | Reason | Impact/Note |
| --- | --- | --- |
| Full Contract/Deposit workflow | The SRS describes booking, deposit, and contract workflows, but the current codebase does not yet contain complete controllers, entities, or pages for this scope. | A separate test plan should be created when the module is implemented. |
| Invoice/Payment/wallet module | The SRS includes invoicing, internal wallet, and transaction requirements, but the corresponding API/UI implementation is not present in the current codebase. | Not included in the execution scope of this test plan. |
| Native mobile application | The SRS and current implementation define a web application only. | Only responsive web behavior is tested. |
| Real online payment gateway | Payment gateway integration is not implemented in the current build. | Recorded as future scope only. |
| Deep penetration test and legal compliance audit | These require specialized resources and more time than the lab scope allows. | Only a security checklist and OWASP ZAP baseline scan are planned if the environment is available. |
| Production-scale load test | There is no production-like infrastructure or final SLA baseline for this build. | Only smoke/performance sanity checks are included if needed. |
| All browser/OS combinations | Time and device availability are limited. | Chrome and Edge are prioritized; Firefox/Safari are optional. |

# 6. Approach (Test Strategy)

The testing strategy combines requirement-based testing from the SRS, code-based testing from the implemented APIs/controllers, and risk-based testing for sensitive workflows: authentication, KYC, file upload, authorization, and admin approval.

| Test level/type | Scope | Technique/Tool | Entry/Exit |
| --- | --- | --- | --- |
| Unit Test | Service/application layer: AuthService, KycService, RoomingHouse/Room services, search parser. | xUnit/NUnit, mock repository/service, equivalence partitioning, boundary value. | Entry: code builds successfully. Exit: critical business rules pass; target coverage is >=70% for important services. |
| Integration/API Test | Controller + service + EF Core + PostgreSQL test DB; API contract. | Postman/Newman hoac automated integration test, Swagger, seeded data. | Entry: test DB san sang. Exit: API dung status/body, DB state dung, no blocker. |
| System/UI Test | User workflows on the React UI: register, login, profile, KYC, search, landlord, and admin. | Playwright/Selenium, black-box scenario, responsive checks. | Entry: backend/frontend are deployed to staging. Exit: pass rate >=95%, no open Critical/High defects. |
| Regression Test | Tinh nang da on dinh sau moi sprint/build. | Automated smoke + selected manual suite. | Entry: release candidate. Exit: core smoke pass 100%. |
| Security Baseline | AuthZ/AuthN, upload file, KYC sensitive data. | Manual checklist, OWASP ZAP baseline, DB verification. | Entry: staging reachable. Exit: no High/Critical issue unresolved. |

Test design techniques: equivalence partitioning, boundary value analysis, decision table cho status transition, state transition testing cho onboarding/KYC/approval, negative testing cho unauthorized/forbidden cases.

Test data: user Guest/Tenant/Landlord/Admin, rooming house pending/approved/rejected, room hidden/available, KYC pending/approved/rejected/failed.

Automation priority: Auth API smoke, protected route/role guard, rooming house submit/approve flow, public search, KYC approval happy path and reject path.

# 7. Item Pass/Fail Criteria

| Criteria group | Pass condition | Fail condition |
| --- | --- | --- |
| Overall release | >=95% planned test cases pass; 100% smoke test pass; no open Critical/High defect. | Any open Critical/High defect; smoke fail; build cannot deploy/run. |
| Functional item | All acceptance criteria linked to item pass; expected DB/API/UI state confirmed. | Any acceptance criterion fails or causes data inconsistency. |
| Security/access control | Unauthorized returns 401, wrong role returns 403, tenant/landlord/admin data isolation enforced. | Role bypass, token misuse, private data exposure, plain sensitive data found. |
| API contract | Correct status code, ApiResponse/ApiErrorResponse body, validation message, pagination metadata when applicable. | Unexpected 5xx, schema mismatch, missing error code/message. |
| UI | Main workflows usable on desktop and mobile width 360px; validation/error/loading states visible. | Blocking UI defect, broken navigation, unreadable/overlapping form. |
| Conditional pass | Only Minor/Low defects remain with workaround and PM/PO approval. | Medium+ defect affects core flow without accepted workaround. |

# 8. Suspension Criteria and Resumption Requirements

| Suspension trigger | Resumption requirement |
| --- | --- |
| Backend build/deployment fails or API unavailable for >2 hours. | New build deploys successfully; health endpoint and Swagger/API smoke pass. |
| Database migration corrupts test data or schema mismatch blocks core tests. | DB restored/reseeded; migration verified; affected tests rerun. |
| Critical blocker in Auth/KYC/Admin prevents login or authorization. | Fix merged, unit/integration tests pass, regression smoke on affected area pass. |
| Third-party/mock eKYC/email/file storage unavailable. | Fallback mock configured or service restored; affected test data regenerated. |
| Test environment config mismatch: CORS, JWT secret, connection string, storage path. | Configuration reviewed and documented; environment smoke pass. |

# 9. Test Deliverables

| Phase | Deliverable | Owner | Due/Timing |
| --- | --- | --- | --- |
| Pre-testing | Approved Test Plan - IEEE 829 Part A | Test Lead | Before execution |
| Pre-testing | Requirement Traceability Matrix subset for implemented features | QA Engineer | Before test design complete |
| Pre-testing | Test data checklist and staging setup note | QA Engineer/Developer | Before execution |
| During testing | Manual test cases and automation scripts | QA Engineer | Throughout execution |
| During testing | API/UI execution log, screenshots/evidence | QA Engineer | Daily during execution |
| During testing | Defect reports with severity, steps, expected/actual result | QA Engineer | When defect found |
| Post-testing | Test summary report and defect summary | Test Lead | After execution |
| Post-testing | Regression result and release recommendation | Test Lead/PM | Before release decision |

# 10. Testing Tasks

| Task ID | Task | Description | Predecessor | Effort |
| --- | --- | --- | --- | --- |
| TT-01 | Review SRS/code scope | Map SRS requirements to implemented controller/page/service. | - | 4h |
| TT-02 | Prepare environment | Set up PostgreSQL, backend, frontend, env variables, seed admin/test data. | TT-01 | 4h |
| TT-03 | Design test cases | Create positive/negative cases for Auth, KYC, Property/Room, Admin, Search. | TT-01 | 10h |
| TT-04 | Prepare test data | Create users, KYC samples, rooming house drafts, images/PDFs, admin account. | TT-02 | 5h |
| TT-05 | Execute API tests | Run API contract/integration tests for implemented endpoints. | TT-03, TT-04 | 12h |
| TT-06 | Execute UI/system tests | Run end-to-end scenarios in browser. | TT-03, TT-04 | 14h |
| TT-07 | Security/permission checks | Verify JWT, role guard, ownership, private media and sensitive data handling. | TT-05, TT-06 | 6h |
| TT-08 | Defect retest/regression | Retest fixes and execute selected regression suite. | TT-05, TT-06 | 8h |
| TT-09 | Closure report | Summarize result, risks, open defects, recommendation. | TT-08 | 3h |

# 11. Environmental Needs

| Category | Requirement |
| --- | --- |
| Hardware | Tester machine: CPU 4 cores, RAM >=8GB, disk >=10GB free; stable internet >=5 Mbps. |
| OS/Runtime | Windows 10/11 or Linux; .NET SDK 8+, Node.js compatible with Vite project, npm, Docker Desktop. |
| Backend | ASP.NET Core Web API, EF Core, JWT authentication, Swagger in Development, appsettings test configuration. |
| Frontend | React + TypeScript + Vite; browsers Chrome 100+, Edge 100+; Firefox optional; mobile viewport 360px. |
| Database | PostgreSQL 15+ via Docker Compose or staging DB; migration applied; isolated test schema/data. |
| External services | SMTP/email test inbox, VNPT eKYC mock/real sandbox, VietMap/address service, local/private storage for image/PDF. |
| Tools | Swagger/Postman/Newman, Playwright/Selenium, OWASP ZAP baseline, GitHub Actions/CI logs if available. |
| Test data | Admin, Tenant, Landlord users; OTP/email data; KYC document images/selfie; rooming houses, rooms, amenities, price tiers. |

# 12. Responsibilities

| Activity | Test Lead | QA Engineer | Developer | PM/PO | Admin/Test User |
| --- | --- | --- | --- | --- | --- |
| Approve scope/test plan | A/R | C | C | A | I |
| Prepare environment | C | R | R | I | I |
| Design test cases | A | R | C | C | I |
| Execute manual/API/UI tests | A | R | C | I | C |
| Fix defects | I | C | R | I | I |
| Retest/regression | A | R | C | I | I |
| Release recommendation | R | C | C | A | I |

RACI: R = Responsible, A = Accountable, C = Consulted, I = Informed.

# 13. Staffing and Training Needs

| Role | Headcount | Allocation | Required skills | Training need |
| --- | --- | --- | --- | --- |
| Test Lead | 1 | 30-50% | IEEE 829, risk-based testing, defect triage, release decision. | Review project-specific business rules. |
| QA Engineer | 2 | 70-100% | API/UI testing, SQL verification, Playwright/Postman, test design techniques. | ASP.NET API response convention, onboarding/KYC status model. |
| Developer support | 1-2 | As needed | .NET, EF Core, React, environment/debug support. | Testability/logging expectations. |
| Product Owner/BA | 1 | As needed | SRS clarification, acceptance criteria, priority decision. | None, but must review excluded scope. |

Training topic 1: status transition cua User Onboarding, KYC, RoomingHouseApprovalStatus, RoomStatus.

Training topic 2: how to verify JWT, role-based, and ownership-based authorization in the API.

Training topic 3: how to create safe synthetic CCCD/KYC test data without using real personal data.

# 14. Schedule

The proposed schedule covers a four-week testing cycle. Exact dates can be adjusted according to the sprint or course timeline; the milestones below are intended for the current planning version.

| Week | Milestone | Main activities | Output |
| --- | --- | --- | --- |
| Week 1 | Planning & setup | Finalize scope, environment, seed data, test plan review. | Approved plan, environment checklist. |
| Week 2 | Test design | Write/peer-review test cases for Auth/KYC/Property/Admin/Search. | Test case set, traceability subset. |
| Week 3 | Execution cycle 1 | Run API/UI/system tests, log defects, daily triage. | Execution log, defect list. |
| Week 4 | Retest & closure | Retest fixes, regression, security baseline, summary report. | Test summary and release recommendation. |

| Milestone | Target date |
| --- | --- |
| M1 - Test plan completed | T0 + 2 days |
| M2 - Test cases ready | T0 + 7 days |
| M3 - First execution completed | T0 + 16 days |
| M4 - Regression completed | T0 + 24 days |
| M5 - Test summary delivered | T0 + 28 days |

# 15. Risks and Contingencies

| Risk ID | Risk | L | I | Mitigation | Contingency |
| --- | --- | --- | --- | --- | --- |
| R-01 | The SRS scope is broader than the current codebase, especially Contract and Invoice modules. | High | High | Freeze the scope based on implemented modules. | Move unimplemented modules to a future test plan. |
| R-02 | eKYC/email/address third-party service unstable. | Medium | High | Use mock/sandbox and clear service contract. | Execute mock-based tests, mark real-provider validation deferred. |
| R-03 | CCCD/KYC test data may create privacy risks. | Medium | High | Use synthetic or masked data only. | Purge data and rerun with a sanitized dataset. |
| R-04 | Authorization bug exposes landlord/admin/private media data. | Medium | High | Prioritize negative role/ownership tests. | Block release until fixed; run focused regression. |
| R-05 | Environment drift: DB migration/env variables/storage path mismatch. | Medium | Medium | Document setup and automate smoke checks. | Rebuild test environment from clean DB and config. |
| R-06 | Limited QA time causes missed regression. | High | Medium | Risk-based prioritization and smoke automation. | Defer low-risk UI polish tests, keep core flows mandatory. |
| R-07 | Search parser/location/amenity filters produce inconsistent result. | Medium | Medium | Create controlled seed data with expected result set. | Manual verify DB query and refine acceptance criteria. |

# 16. Approvals

Stakeholders must review and approve this test plan before formal test execution begins.

| Role | Name | Signature | Approval date | Status |
| --- | --- | --- | --- | --- |
| Test Lead | (Student name) |  |  | Pending |
| Project Manager | Nguyen Van A |  |  | Pending |
| Product Owner | Tran Thi B |  |  | Pending |
| Instructor/Reviewer |  |  |  | Pending |

End of Part A. This document does not include Part B - AI Interaction Log or Part C - discussion questions, as requested.