# SMART RENTAL PLATFORM

TEST PLAN - PHAN A THEO IEEE 829-2008

Pham vi: dua tren SRS Smart Rental Platform, file Lab 4 Test Plan va codebase hien tai.

| Truong | Gia tri |
| --- | --- |
| Document ID | TP-SMARTRENTAL-2026-001 |
| Project Name | Smart Rental Platform |
| System Version under Test | Current development build - June 2026 |
| Test Plan Version | 1.0 |
| Author | (Ho ten sinh vien) |
| Created Date | 2026-06-12 |
| Review Date | 2026-06-12 |
| Status | Draft |
| Standard | IEEE 829-2008 Master Test Plan |

# 1. Test Plan Identifier

Ma dinh danh cua tai lieu nay la TP-SMARTRENTAL-2026-001. Tai lieu ap dung cho ke hoach kiem thu he thong Smart Rental Platform ban development hien tai, gom frontend React/Vite, backend ASP.NET Core Web API va PostgreSQL.

Trang thai tai lieu: Draft. Tai lieu se duoc cap nhat khi scope Contract/Deposit va Invoice/Payment duoc trien khai trong codebase.

# 2. Introduction

Muc dich cua test plan la xac dinh pham vi, chien luoc, moi truong, nhan su, lich trinh, tieu chi pass/fail va rui ro cho viec kiem thu Smart Rental Platform theo IEEE 829-2008.

Smart Rental Platform la nen tang web cho chu tro dang khu tro/phong, nguoi thue tim kiem va xem thong tin phong, admin duyet KYC/khu tro, backend xu ly nghiep vu REST API, xac thuc JWT, email OTP, upload file va tich hop eKYC.

Doi tuong doc tai lieu gom QA/Test Lead, tester, developer, project manager, product owner va giang vien/nguoi danh gia lab.

Tai lieu tham chieu: SRS Smart Rental Platform.

Tai lieu tham chieu: Lab4_TestPlan.pdf - mau huong dan Phan A theo IEEE 829-2008.

Codebase hien tai: client React/TypeScript/Vite; server ASP.NET Core 8, Entity Framework Core, PostgreSQL.

Chuan lien quan: IEEE 829-2008, OWASP Testing Guide, ISTQB Foundation Level.

# 3. Test Items

| Item ID | Test item | Version/Status | Mo ta/vi tri |
| --- | --- | --- | --- |
| TI-01 | Authentication & Session | Implemented | Register, verify email OTP, login, Google login, refresh token, logout, forgot/reset/change password; server Api/Auth, client features/auth. |
| TI-02 | Account/Profile/User session | Implemented | Current user, profile update, landlord eligibility, session list/revoke; server Api/Users, client profile. |
| TI-03 | KYC submission and approval | Implemented/Mock+Real provider options | User submits document/selfie, VNPT/mock eKYC, admin approve/reject/history; server Api/Kyc, Api/Admin/AdminKyc. |
| TI-04 | Rooming house onboarding/management | Implemented | Create draft, update basic info, amenities, images, legal document, submit for approval, lease policy, rules. |
| TI-05 | Room management | Implemented | Create/update rooms, images, amenities, price tiers, status, submit room. |
| TI-06 | Public search/detail | Implemented | Search/list/detail public rooming houses and room detail; client /search, public detail pages; public APIs. |
| TI-07 | Admin operations | Implemented | Admin dashboard, pending/public houses, KYC approval, rooming house approval, user list/detail, private media access. |
| TI-08 | Catalog/location/file services | Implemented | Amenities, administrative provinces/wards, address search/suggestion, image/PDF upload. |

# 4. Features to be Tested

| Requirement/Feature ID | Feature | Priority | Test focus |
| --- | --- | --- | --- |
| REQ-AUTH-001 | Dang ky tai khoan va xac thuc email OTP | High | Validation, duplicate email, OTP expiry/resend, password hash, default role. |
| REQ-AUTH-002/003 | Dang nhap local va Google | High | JWT, refresh token, external login link, banned/locked user, redirect theo onboarding. |
| REQ-AUTH-004/005 | Logout, logout-all, forgot/reset/change password | High | Token revoke, OTP reset, old session invalidation, password rules. |
| REQ-AUTH-007 | Cap nhat ho so va thong tin lien he | High | Authorized access, validation, avatar/file reference, persistence. |
| REQ-AUTH-008 | Gui va duyet KYC | High | Upload document/selfie, eKYC result mapping, duplicate citizen hash, admin approve/reject, history. |
| REQ-PROP-001/007 | Dang khu tro, gui duyet, admin approve/reject | High | Ownership, required fields, legal document, status transition, audit log. |
| REQ-PROP-002/003/004 | Quan ly phong, tien nghi, anh, bang gia theo so nguoi | High | CRUD, authorization, room status, price tier validation, image ordering. |
| REQ-PROP-005 | Chinh sach thue va luat khu tro | Medium | Lease policy constraints, rule content, access control. |
| REQ-PROP-006 | Tim kiem/lop public | High | Keyword parser, location/amenity filters, pagination, public visibility, detail view. |
| NFR-SEC | Bao mat va phan quyen | High | JWT required endpoints, role guard Admin, tenant/landlord isolation, no plain sensitive data. |
| NFR-COMPAT | UI responsive va cross-browser co ban | Medium | Chrome/Edge desktop, mobile width 360px, form layout, error display. |
| NFR-API | API contract va error handling | High | ApiResponse/ApiErrorResponse consistency, status code, validation messages. |

# 5. Features Not to be Tested

| Excluded feature | Reason | Impact/Note |
| --- | --- | --- |
| Contract/Deposit module full flow | SRS co mo ta nhung codebase hien tai chua co controller/entity/page day du cho dat lich, dat coc, hop dong. | Se lap test plan rieng khi module duoc trien khai. |
| Invoice/Payment/wallet module | SRS co yeu cau hoa don, vi noi bo, giao dich nhung chua thay API/UI tuong ung trong code hien tai. | Khong dua vao execution scope cua ban test nay. |
| Native mobile app | Ngoai pham vi SRS v1 va codebase hien tai la web app. | Chi test responsive web. |
| Thanh toan online/gateway thuc te | SRS neu thanh toan/vi o module sau; hien chua co tich hop payment gateway. | Chi ghi nhan la future scope. |
| Pentest chuyen sau va compliance audit phap ly | Can nguon luc/chuyen mon rieng va thoi gian ngoai lab. | Chi thuc hien security checklist va OWASP ZAP baseline neu co moi truong. |
| Load test quy mo production | Chua co production-like infrastructure va SLA chinh thuc. | Chi chay smoke/performance co ban neu can. |
| Kiem thu tat ca trinh duyet/OS | Gioi han thoi gian va thiet bi. | Uu tien Chrome/Edge; Firefox/Safari la optional. |

# 6. Approach (Test Strategy)

Chien luoc kiem thu ket hop requirement-based testing tu SRS, code-based testing theo API/controller hien co va risk-based testing cho cac luong nhay cam: xac thuc, KYC, upload file, phan quyen va admin approval.

| Test level/type | Scope | Technique/Tool | Entry/Exit |
| --- | --- | --- | --- |
| Unit Test | Service/application layer: AuthService, KycService, RoomingHouse/Room services, search parser. | xUnit/NUnit, mock repository/service, equivalence partitioning, boundary value. | Entry: code build duoc. Exit: critical business rule pass, coverage muc tieu >=70% cho service quan trong. |
| Integration/API Test | Controller + service + EF Core + PostgreSQL test DB; API contract. | Postman/Newman hoac automated integration test, Swagger, seeded data. | Entry: test DB san sang. Exit: API dung status/body, DB state dung, no blocker. |
| System/UI Test | Luong nguoi dung tren React UI: register/login/profile/KYC/search/landlord/admin. | Playwright/Selenium, black-box scenario, responsive checks. | Entry: backend/frontend deploy staging. Exit: pass rate >=95%, no Critical/High open. |
| Regression Test | Tinh nang da on dinh sau moi sprint/build. | Automated smoke + selected manual suite. | Entry: release candidate. Exit: core smoke pass 100%. |
| Security Baseline | AuthZ/AuthN, upload file, KYC sensitive data. | Manual checklist, OWASP ZAP baseline, DB verification. | Entry: staging reachable. Exit: no High/Critical issue unresolved. |

Test design techniques: equivalence partitioning, boundary value analysis, decision table cho status transition, state transition testing cho onboarding/KYC/approval, negative testing cho unauthorized/forbidden cases.

Test data: user Guest/Tenant/Landlord/Admin, rooming house pending/approved/rejected, room hidden/available, KYC pending/approved/rejected/failed.

Automation priority: Auth API smoke, protected route/role guard, rooming house submit/approve flow, public search, KYC approval happy path and reject path.

# 7. Item Pass/Fail Criteria

| Criteria group | Pass condition | Fail condition |
| --- | --- | --- |
| Overall release | >=95% planned test cases pass; 100% smoke test pass; no open Critical/High defect. | Any open Critical/High defect; smoke fail; build cannot deploy/run. |
| Functional item | All acceptance criteria linked to item pass; expected DB/API/UI state confirmed. | Any acceptance criterion fails or causes data inconsistency. |
| Security/access control | Unauthorized returns 401, wrong role returns 403, tenant/landlord/admin data isolation enforced. | Role bypass, token misuse, private data exposure, plain sensitive data found. |
| API contract | Correct status code, ApiResponse/ApiErrorResponse body, validation message, pagination metadata when applicable. | Unexpected 5xx, schema mismatch, missing error code/message. |
| UI | Main workflows usable on desktop and mobile width 360px; validation/error/loading states visible. | Blocking UI defect, broken navigation, unreadable/overlapping form. |
| Conditional pass | Only Minor/Low defects remain with workaround and PM/PO approval. | Medium+ defect affects core flow without accepted workaround. |

# 8. Suspension Criteria and Resumption Requirements

| Suspension trigger | Resumption requirement |
| --- | --- |
| Backend build/deployment fails or API unavailable for >2 hours. | New build deploys successfully; health endpoint and Swagger/API smoke pass. |
| Database migration corrupts test data or schema mismatch blocks core tests. | DB restored/reseeded; migration verified; affected tests rerun. |
| Critical blocker in Auth/KYC/Admin prevents login or authorization. | Fix merged, unit/integration tests pass, regression smoke on affected area pass. |
| Third-party/mock eKYC/email/file storage unavailable. | Fallback mock configured or service restored; affected test data regenerated. |
| Test environment config mismatch: CORS, JWT secret, connection string, storage path. | Configuration reviewed and documented; environment smoke pass. |

# 9. Test Deliverables

| Phase | Deliverable | Owner | Due/Timing |
| --- | --- | --- | --- |
| Pre-testing | Approved Test Plan - IEEE 829 Phan A | Test Lead | Before execution |
| Pre-testing | Requirement Traceability Matrix subset for implemented features | QA Engineer | Before test design complete |
| Pre-testing | Test data checklist and staging setup note | QA Engineer/Developer | Before execution |
| During testing | Manual test cases and automation scripts | QA Engineer | Throughout execution |
| During testing | API/UI execution log, screenshots/evidence | QA Engineer | Daily during execution |
| During testing | Defect reports with severity, steps, expected/actual result | QA Engineer | When defect found |
| Post-testing | Test summary report and defect summary | Test Lead | After execution |
| Post-testing | Regression result and release recommendation | Test Lead/PM | Before release decision |

# 10. Testing Tasks

| Task ID | Task | Description | Predecessor | Effort |
| --- | --- | --- | --- | --- |
| TT-01 | Review SRS/code scope | Map SRS requirements to implemented controller/page/service. | - | 4h |
| TT-02 | Prepare environment | Set up PostgreSQL, backend, frontend, env variables, seed admin/test data. | TT-01 | 4h |
| TT-03 | Design test cases | Create positive/negative cases for Auth, KYC, Property/Room, Admin, Search. | TT-01 | 10h |
| TT-04 | Prepare test data | Create users, KYC samples, rooming house drafts, images/PDFs, admin account. | TT-02 | 5h |
| TT-05 | Execute API tests | Run API contract/integration tests for implemented endpoints. | TT-03, TT-04 | 12h |
| TT-06 | Execute UI/system tests | Run end-to-end scenarios in browser. | TT-03, TT-04 | 14h |
| TT-07 | Security/permission checks | Verify JWT, role guard, ownership, private media and sensitive data handling. | TT-05, TT-06 | 6h |
| TT-08 | Defect retest/regression | Retest fixes and execute selected regression suite. | TT-05, TT-06 | 8h |
| TT-09 | Closure report | Summarize result, risks, open defects, recommendation. | TT-08 | 3h |

# 11. Environmental Needs

| Category | Requirement |
| --- | --- |
| Hardware | Tester machine: CPU 4 cores, RAM >=8GB, disk >=10GB free; stable internet >=5 Mbps. |
| OS/Runtime | Windows 10/11 or Linux; .NET SDK 8+, Node.js compatible with Vite project, npm, Docker Desktop. |
| Backend | ASP.NET Core Web API, EF Core, JWT authentication, Swagger in Development, appsettings test configuration. |
| Frontend | React + TypeScript + Vite; browsers Chrome 100+, Edge 100+; Firefox optional; mobile viewport 360px. |
| Database | PostgreSQL 15+ via Docker Compose or staging DB; migration applied; isolated test schema/data. |
| External services | SMTP/email test inbox, VNPT eKYC mock/real sandbox, VietMap/address service, local/private storage for image/PDF. |
| Tools | Swagger/Postman/Newman, Playwright/Selenium, OWASP ZAP baseline, GitHub Actions/CI logs if available. |
| Test data | Admin, Tenant, Landlord users; OTP/email data; KYC document images/selfie; rooming houses, rooms, amenities, price tiers. |

# 12. Responsibilities

| Activity | Test Lead | QA Engineer | Developer | PM/PO | Admin/Test User |
| --- | --- | --- | --- | --- | --- |
| Approve scope/test plan | A/R | C | C | A | I |
| Prepare environment | C | R | R | I | I |
| Design test cases | A | R | C | C | I |
| Execute manual/API/UI tests | A | R | C | I | C |
| Fix defects | I | C | R | I | I |
| Retest/regression | A | R | C | I | I |
| Release recommendation | R | C | C | A | I |

RACI: R = Responsible, A = Accountable, C = Consulted, I = Informed.

# 13. Staffing and Training Needs

| Role | Headcount | Allocation | Required skills | Training need |
| --- | --- | --- | --- | --- |
| Test Lead | 1 | 30-50% | IEEE 829, risk-based testing, defect triage, release decision. | Review project-specific business rules. |
| QA Engineer | 2 | 70-100% | API/UI testing, SQL verification, Playwright/Postman, test design techniques. | ASP.NET API response convention, onboarding/KYC status model. |
| Developer support | 1-2 | As needed | .NET, EF Core, React, environment/debug support. | Testability/logging expectations. |
| Product Owner/BA | 1 | As needed | SRS clarification, acceptance criteria, priority decision. | None, but must review excluded scope. |

Training topic 1: status transition cua User Onboarding, KYC, RoomingHouseApprovalStatus, RoomStatus.

Training topic 2: cach kiem tra phan quyen JWT/role/ownership trong API.

Training topic 3: tao test data an toan cho CCCD/KYC, khong dung du lieu ca nhan that.

# 14. Schedule

Lich du kien duoc lap cho chu ky kiem thu 4 tuan. Ngay cu the co the dieu chinh theo lich sprint/mon hoc; moc duoi day dung cho ban ke hoach hien tai.

| Week | Milestone | Main activities | Output |
| --- | --- | --- | --- |
| Week 1 | Planning & setup | Finalize scope, environment, seed data, test plan review. | Approved plan, environment checklist. |
| Week 2 | Test design | Write/peer-review test cases for Auth/KYC/Property/Admin/Search. | Test case set, traceability subset. |
| Week 3 | Execution cycle 1 | Run API/UI/system tests, log defects, daily triage. | Execution log, defect list. |
| Week 4 | Retest & closure | Retest fixes, regression, security baseline, summary report. | Test summary and release recommendation. |

| Milestone | Target date |
| --- | --- |
| M1 - Test plan completed | T0 + 2 days |
| M2 - Test cases ready | T0 + 7 days |
| M3 - First execution completed | T0 + 16 days |
| M4 - Regression completed | T0 + 24 days |
| M5 - Test summary delivered | T0 + 28 days |

# 15. Risks and Contingencies

| Risk ID | Risk | L | I | Mitigation | Contingency |
| --- | --- | --- | --- | --- | --- |
| R-01 | SRS scope lon hon code hien tai, dac biet Contract/Invoice. | High | High | Freeze scope theo implemented modules. | Move unimplemented modules to future test plan. |
| R-02 | eKYC/email/address third-party service unstable. | Medium | High | Use mock/sandbox and clear service contract. | Execute mock-based tests, mark real-provider validation deferred. |
| R-03 | Test data lien quan CCCD/KYC co nguy co vi pham privacy. | Medium | High | Use synthetic/masked data only. | Purge data and rerun with sanitized dataset. |
| R-04 | Authorization bug exposes landlord/admin/private media data. | Medium | High | Prioritize negative role/ownership tests. | Block release until fixed; run focused regression. |
| R-05 | Environment drift: DB migration/env variables/storage path mismatch. | Medium | Medium | Document setup and automate smoke checks. | Rebuild test environment from clean DB and config. |
| R-06 | Limited QA time causes missed regression. | High | Medium | Risk-based prioritization and smoke automation. | Defer low-risk UI polish tests, keep core flows mandatory. |
| R-07 | Search parser/location/amenity filters produce inconsistent result. | Medium | Medium | Create controlled seed data with expected result set. | Manual verify DB query and refine acceptance criteria. |

# 16. Approvals

Cac ben lien quan xem xet va phe duyet test plan truoc khi bat dau execution chinh thuc.

| Role | Name | Signature | Approval date | Status |
| --- | --- | --- | --- | --- |
| Test Lead | (Ho ten sinh vien) |  |  | Pending |
| Project Manager | Nguyen Van A |  |  | Pending |
| Product Owner | Tran Thi B |  |  | Pending |
| Instructor/Reviewer |  |  |  | Pending |

End of Part A. Tai lieu nay khong bao gom Phan B - AI Interaction Log va Phan C - cau hoi thao luan theo yeu cau.